# KẾ HOẠCH PHÁT TRIỂN BACKEND HỆ THỐNG

# 1. Auth (Đã hoàn thành)

Branch: feature/auth

API:
- POST /auth/register – Đăng ký
- POST /auth/login – Đăng nhập
- POST /auth/google/login – Đăng nhập Google
- POST /auth/verify-email – Xác thực email
- POST /auth/resend-otp – Gửi lại OTP
- POST /auth/logout – Đăng xuất

Database:
- users (email, password_hash, is_active, …)
- refresh_tokens

Services:
- auth_service.py
- jwt_service.py

Ghi chú:
- Đã hoàn thành luồng auth cơ bản
- Sẵn sàng merge vào main

# 2. User + Preferences (Onboarding)

Branch: feature/user-onboarding

API:
- GET /users/me → Lấy thông tin user
- PATCH /users/me → Cập nhật profile
- POST /users/me/preferences → Lưu sở thích
- GET /users/me/preferences → Lấy sở thích

Database:
- users → thêm onboarding_completed
- user_preferences (interests, activity_level)

Logic:
- Sau login → kiểm tra onboarding_completed
- Nếu false → bắt buộc onboarding
- Hoàn thành → set true

Unlock:
- Quest System
- Recommendation

Merge khi:
- User onboard thành công

# 3. Quest System

Branch: feature/quest-system

API:
- GET /quests
- GET /quests/{id}
- POST /quests/{id}/start
- POST /quests/{id}/submit

Database:
- quests
- user_quests

Logic:
- start → tạo user_quest
- submit → update status

Dependency:
- Onboarding

Merge khi:
- Flow hoạt động hoàn chỉnh

# 4. Submission (Upload)

Branch: feature/submission

API:
- POST /quests/{id}/submit
- GET /submissions/{id}

Database:
- submissions (image_url, file_hash, status)

Logic:
- Upload file
- Hash chống duplicate
- Link user_quests

Dependency:
- Quest System

# 5. XP + Level

Branch: feature/xp-level

API:
- GET /gamification/xp-history

Database:
- user_xp

Logic:
- Approved → +XP
- Tính level
- Idempotent

Dependency:
- Submission

# 6. Recommendation

Branch: feature/recommendation

API:
- GET /recommendations/quests

Logic:
- Dựa vào preferences + history

Dependency:
- Onboarding + Quest

# 7. Social

Branch: feature/social

API:
- Feed, Like, Comment, Follow

Database:
- posts, likes, comments, follows

Dependency:
- User + Quest

# 8. Admin Panel

Branch: feature/admin-panel

Chức năng:
- Manage users, quests, submissions, XP, social

Dependency:
- All features

# Thứ tự Merge Git

feature/auth
→ feature/user-onboarding
→ feature/quest-system
→ feature/submission
→ feature/xp-level
→ feature/recommendation
→ feature/social
→ feature/admin-panel

# Best Practices

- Luôn sync main
- Dùng feature toggle
- Mỗi branch có test + seed data
- Naming: feature/<scope>
- Không gộp nhiều feature